SARA 16.0 — Phase 1 Word Reporting

Project status

| Prepared for | SARA maintainers and reviewers |
| --- | --- |
| Purpose | Record the implemented cross-platform Word report increment, its verified controls and the next bounded delivery steps. |
| Document date | 2026-10-17 |
| Reporting period | 2026-10-17 |
| Prepared by | SARA engineering |
| Version | 1.0 |
| Template | project-status v1.0.0 |

INTERNAL

# Contents

Report basis

Executive summary

Progress

Milestones

Risks and issues

Decisions needed

Test evidence

Next steps

Assumptions

Limitations

References

# Report basis

Purpose: Record the implemented cross-platform Word report increment, its verified controls and the next bounded delivery steps.

Audience: SARA maintainers and reviewers

Scope: Structured DOCX generation, provenance, deterministic QA, task permissions and tests delivered in the first SARA 16 reporting increment.

Reporting period: 2026-10-17

Content labels: Facts, analysis, estimates, assumptions, recommendations and conclusions are explicitly labelled where applicable. Citation markers refer to the reference list.

# Executive summary

Fact — Phase 1 adds a cross-platform structured Word generator that does not require installed Microsoft Word. It creates new files only and delivers them only after deterministic Open XML, content and provenance checks pass. [S1, S2]

Conclusion — This is a bounded foundation for professional reporting, not completion of Excel, PowerPoint, Outlook, Microsoft Graph or visual desktop-Word verification. [S4]

# Progress

Generation and delivery controls [S1, S2, S3]

| Control | Implementation | Verification |
| --- | --- | --- |
| Original preservation | Existing destinations are rejected | Exclusive atomic hard-link delivery |
| Provenance | Source IDs and report metadata are embedded | Per-user manifest with SHA-256 |
| Content status | Fact, analysis, estimate, assumption, recommendation and conclusion labels | Independent text extraction |
| Active content | Generator does not add macros, ActiveX, OLE or embedded files | Forbidden Open XML part scan |
| Calculations | Supported operations are deterministically recomputed | Mismatched expected results are rejected |
| Task safety | OFFICE_WRITE remains locked to fresh approval | Task evidence records file and QA outcome |

# Milestones

- Fact — Repository audit completed for the report-related task, permission, knowledge, Office and delivery foundations used by this phase. [S4]

- Fact — Structured DOCX generation, deterministic QA, approval-gated action integration and focused tests are implemented in this increment. [S1, S2, S3]

# Risks and issues

- Analysis — Desktop Word can paginate and substitute fonts differently from the package-level representation; installed-Word visual verification remains unavailable in this workspace. [S4]

- Analysis — Long autonomous reports still need a dedicated evidence-bounded drafting stage; the current task planner is not presented as a universal long-form authoring system. [S4]

# Decisions needed

Recommendation — Keep the next phase bounded to Word drafting and Windows interoperability evidence before beginning Excel automation. [S4]

# Test evidence

Fact — The focused reporting suite executed five test cases successfully in this workspace: template policy, adversarial validation, genuine DOCX generation and manifesting, output-root confinement, and approval-gated task evidence. [S3, S5]

Fact — The sample document itself was generated by the production ReportService and passed the same delivery QA path used by task execution. [S1, S2, S5]

# Next steps

- Recommendation — Add a bounded drafting stage that plans section depth from authorized evidence without sending local-only content to cloud models. [S4]

- Recommendation — Exercise generated DOCX files in installed Microsoft Word on Windows before claiming desktop rendering interoperability. [S4]

- Recommendation — Proceed to deterministic Excel analysis only after the Word reporting increment remains green in CI. [S4]

# Assumptions

- Assumption — Repository-relative source locations will remain resolvable for maintainers reviewing this sample.

# Limitations

- Limitation — No installed Microsoft Word or Windows COM execution was available in this Linux workspace.

- Limitation — Visual pagination, font substitution and layout in desktop Word remain externally unverified.

- Limitation — This phase does not implement Excel analysis, PowerPoint generation, Outlook drafts or Microsoft Graph authentication.

# References

[S1] Report service implementation. accessed 2026-10-17; Generation transaction, path confinement, manifesting and delivery.. Location: reporting/service.ts

[S2] Word deterministic QA implementation. accessed 2026-10-17; Open XML, extraction, placeholder, citation and metadata checks.. Location: reporting/wordQa.ts

[S3] Structured report tests. accessed 2026-10-17; Focused unit and integration coverage.. Location: tests/reporting.test.ts

[S4] SARA 16 audit and phase plan. accessed 2026-10-17; Capability status and external verification boundaries.. Location: docs/SARA-16-AUDIT-AND-PHASE-1-2026-10-17.md

[S5] Local focused test execution. accessed 2026-10-17; Observed result: 5 passed, 0 failed, 0 skipped.. Location: node --import tsx --test tests/reporting.test.ts